## Slide 1: 8th Sense Interim Report
Daniel Hook, Marian Ludwig, Felix Neumeyer, Jakob Raith

## Slide 2: Overview
Target
Problems
Solutions
Progress (Demo)

## Slide 3: Target
Shader development
Sound effects
Story prototype
Different enemy behaviors
2 Levels

## Slide 4: Problems
Shader development took much longer than estimated
Little time for sound effects, no time for story
Iterating is slow on our assets

## Slide 5: Solutions
Shader and sounds
Shader are almost finished
More time for sounds and story
Enemy behavior
Static and dynamic enemy types fully implemented
Desired enemy functionality working properly

## Slide 6: Solutions
Levels & Gameplay
Levels planned on paper, then as greyboxing, then with our assets

## Slide 7: Demo

## Slide 8: Thank you for your attention