## Slide 1: Chaos to Go
by Zwiebel auf dem Kopf
Dorota
Georg
Raoul
James

## Slide 2: Chaos to Go in a nutshell
Game for Twitch
Directly includes viewers
Short, simple, funny, for in-between
Topic: Chaos & Order
  Chaos: Twitch itself as it is naturally wild and chaotic
  Order: player has to deal with chaotic chat, but also order as in ordering food

## Slide 3: Evolution Chart
How the game developed throughout the course

## Slide 4: Evolution Chart
From first sketches, where the food was not even part of the idea

## Slide 5: Evolution Chart
Through matured idea pitch

## Slide 6: Evolution Chart
Physical prototype

## Slide 7: Evolution Chart
Intermediate

## Slide 8: Evolution Chart
Alpha Release

## Slide 9: Evolution Chart
Till now: Final Result

## Slide 10: Timeline
At first we followed our schedule closely
Some tasks took shorter, some longer than anticipated
Interim Demo |  |  |  |  | Alpha Release |  |  |  | 
Setup |  |  |  |  |  |  |  |  | 
Twitch API Interconnection |  |  |  |  |  |  |  |  | 
Tile Board Menu |  |  |  |  |  |  |  |  | 
 | Ingredients Spawning & Travelling |  |  |  |  |  |  |  | 
 |  | Assets |  |  |  |  |  |  | 
 |  |  | Poll System Setup |  |  |  |  |  | 
 |  |  |  | Twitch Chat Inclusion |  |  |  |  | 
 |  |  |  |  |  | Score System |  |  | 
 |  |  |  |  |  | Win Condition |  |  | 
 |  |  |  |  |  | Recipe Generation |  |  | 
 |  |  |  |  |  |  | Main Menu UI |  | 

## Slide 11: Timeline
Around Alpha Release and Playtesting Phase our focus changed a bit as a result to encountered issues and feedback.
Alpha release |  |  |  |  | Playtesting | Final Release |  | 
Basic Sounds and Music |  |  |  |  |  |  |  | 
 | Highscore Listing |  |  |  |  |  |  | 
 |  | 2-3 Cooking Methods |  |  |  |  |  | 
 |  | 5-10 Ingredients |  |  |  |  |  | 
 |  | 1-3 Special Tiles |  |  |  |  |  | 
 |  | Visual Effects |  |  |  |  |  | 
 |  |  |  |  | Playtesting Based Improvements |  |  | 
 |  |  |  |  | Debugging |  |  | 
 |  |  |  |  | 3-5 Cooking Methods |  |  | 
 |  |  |  |  | 10-15 Ingredients |  |  | 
 |  |  |  |  | 3-5 varying board maps |  |  | 
 |  |  |  |  | 5-10 Special Tiles |  |  | 
 |  |  |  |  | More Music and Sounds |  |  | 
 |  |  |  |  | General Visual Improvements |  |  | 
 |  |  |  |  | Options Menu |  |  | 

## Slide 12: Timeline
Around Alpha Release and Playtesting Phase our focus changed a bit as a result to encountered issues and feedback.
Alpha release |  |  |  |  | Playtesting | Final Release |  | 
Basic Sounds and Music |  |  |  |  |  |  |  | 
 | Highscore Listing |  |  |  |  |  |  | 
 |  | Swapping Tiles |  |  |  |  |  | 
 |  | 5-10 Ingredients |  |  |  |  |  | 
 |  | 1-3 Special Tiles |  |  |  |  |  | 
 |  | Visual Effects |  |  |  |  |  | 
 |  |  |  |  | Playtesting Based Improvements |  |  | 
 |  |  |  |  | Debugging |  |  | 
 |  |  |  |  | Tutorial redesign |  |  | 
 |  |  |  |  | Balancing |  |  | 
 |  |  |  |  | Hints for viewers |  |  | 
 |  |  |  |  | Twitch Connection Icon |  |  | 
 |  |  |  |  | More Music and Sounds |  |  | 
 |  |  |  |  | General Visual Improvements |  |  | 
 |  |  |  |  | Options Menu |  |  | 

## Slide 13: Timeline Summary
Low Target completed
Desirable Target reached, with slightly modified content
  Less cooking methods and ingredients
  More focus on streaming: connection establishment in Menu, online icon
  Balancing
  Swappable Tiles
  Tutorials and Hints
Fulfilled some elements from High Target: visual cues, particle effects

## Slide 14: Problems
Hardware meets Custom Shader
Twitch
  Connection
  Setup
  Familiarity
Game complexity
Balancing

## Slide 15: Problems
Hardware meets Custom Shader
Twitch
  Connection
  Setup
  Familiarity
Game complexity
Balancing
Additional iterations of playtesting could lead to further improvement
But as of now, the game is finalized as far as possible in the scope of the course

## Slide 16: Final Game
Inclusion of Twitch chat
Direct influence on the gameplay via visually displayed polls
Clear rules for both streamer and viewers
Multiple recipes and ingredients
Visual and sound effects
Automatic connection verification

## Slide 17: Demo
See for yourself, how far we’ve come!
https://www.twitch.tv/chaostogo
Emoji cheatsheet:
grey face „Kappa”
laughing head „LUL”
laughing square „KEKW”
shaking frog „monkaS”
dude with awesome hair „TriHard”

## Slide 18
Questions?

## Slide 19: Title Lorem Ipsum
Sit Dolor Amet

## Slide 20: Title Lorem Ipsum
Lorem ipsum dolor sit amet, consectetuer adipiscing elit.
Nunc viverra imperdiet enim. Fusce est. Vivamus a tellus.
Pellentesque habitant morbi tristique senectus et netus.